## Slide 1
PROJECT
MANAGEMENT
SOFTWARE ENGINEERING

## Slide 2
ALL
10 MIN
GAME
ENERGIZER
Move in the room, take up the place, fill up the gaps!
Bug
Stand up meeting
Jump
When I say
You do
Group by 5 and say “blablabla”
Run and say “NOOOOO”
Mock up
Sprint review
Merge conflict
Say “Congratulation” and Hi 5
Group Crazy style
(For 2 secs only)

## Slide 3
Project management is all about…

## Slide 4
AGENDA
Why don’t the customer and developer think the same way?
How do we work in a team?
PROJECT LIFECYCLE
What is a sprint?
What is a user story?
How do we break down a user story to sub tasks?
TEAM WORK
Who are the people involved in a project?

## Slide 5
AGENDA
Who are the people involved in a project?
Why don’t the customer and developer think the same way?
How do we work in a team?
PROJECT LIFECYCLE
What is a sprint?
What is a user story?
How do we break down a user story to sub tasks?
TEAM WORK

## Slide 6
ACTIVITY
10 MIN
Who are the people involved in a web app project?
OUTSIDE THE COMPANY
INSIDE COMPANY

## Slide 7
EXPLAIN
05 MIN
Who are the people involved in a web app project?
OUTSIDE THE COMPANY
INSIDE COMPANY
Customer
User
Project
Manager
Buys the project
Uses the project
Developers
Builds the project

## Slide 8
AGENDA
Who are the people involved in a project?
Why don’t the customer and developer think the same way?
How do we work in a team?
PROJECT LIFECYCLE
What is a sprint?
What is a user story?
How do we break down a user story to sub tasks?
TEAM WORK

## Slide 9
It’s hard to understand exactly the customer
EXPLAIN

## Slide 10
WEATHER APP
What the IT team has created :
Cambodia Phnom Penh
15/01/2023 28 degree
REMOVE
France Paris
15/02/2023 05 degree
REMOVE
Cambodia Phnom Penh
16/01/2023 31degree
REMOVE
Cambodia Phnom Penh
17/02/2023 29 degree
REMOVE
+

## Slide 11
WEATHER APP
What the customer wanted :

## Slide 12
What do you suggest to avoid customer disappointments?
10 MIN
Before coding
After coding
During coding
ACTIVITY

## Slide 13
What do you suggest to avoid customer disappointments?
Before coding
After coding
During coding
EXPLAIN
Ask user to test
Analyze the need
Design something
Validate design

## Slide 14
We need a process!!!
EXPLAIN
ANALYSE
DESIGN
DEVELOP
TEST
PLAN

## Slide 15
AGENDA
Who are the people involved in a project?
Why don’t the customer and developer think the same way?
How do we work in a team?
PROJECT LIFECYCLE
What is a sprint?
What is a user story?
How do we break down a user story to sub tasks?
TEAM WORK

## Slide 16
The more you wait, the more it costs

## Slide 17
EXPLAIN
A sprint is a short time (a few weeks) with an objective for the team to produce a clear result

## Slide 18
EXPLAIN
A sprint is composed of a list of features to bring to the application (the user stories) and bugs to fix
SPRINT 1
USER STORY
BUG
USER STORY
USER STORY

## Slide 19
AGENDA
Who are the people involved in a project?
Why don’t the customer and developer think the same way?
How do we work in a team?
PROJECT LIFECYCLE
What is a sprint?
What is a user story?
How do we break down a user story to sub tasks?
TEAM WORK

## Slide 20
User stories are short descriptions of an application feature from the perspective of a user
EXPLAIN
As a Shop owner, I want to locate an item in the shop so that I can pick it up
WHO
+
WHAT
+
WHY

## Slide 21
I need to know notify Social affair if I m sick
I need to check student attendance
I need to make sure the code of the application is maintainable
EXPLAIN
A user story is a need from a person involved in the application
Student
Social
Affair
Project
Manager
Developers

## Slide 22
HOW TO BREAK DOWN A USER STORY INTO SUB TASKS?

## Slide 23
ACTIVITY
15 MIN
Create a poster to communicate on this event
Identify schools who could participate
Send the poster to the schools
Those tasks need to be done in order
Rent a music system
Those tasks can be done in parallel (at the same time)
When tasks can be done in parallel, put then in different columns :
As PNC students, we want to organize a party for Khmer New Year
In teams, break down this user story into sub tasks
Use post it
Find sub tasks for each categories :

## Slide 24
As PNC students, we want to organize a party for Khmer New Year
CORRECTION
Create a poster to communicate on this event
Identify schools who could participate
Send the poster to the schools
Prepare the planning of activities
Decide the party meal and drink
Train activities manager
Buy material for the activities
Buy material the food/drinks
Find the place for the party
Book the place
Visit the place to check the space

## Slide 25
EXPLAIN
What Is sub tasking?
Sub tasking is the process of creating tasks to work in team and estimate the duration of the team work
Easy to estimate
Easy to assign
Essay to follow

## Slide 26
ACTIVITY
15 MIN
As user, I want to login to the application
In teams, break down this user story into sub tasks
Use post-it
Find sub tasks for each categories:
ANALYSE
DESIGN
FRONT END
BACK END
TEST
Understand how the user want to login
HTML, JS, CONTROLER
MOCK UP
SPECIFICATIONS
DATABASE, MODEL
If login is correct go to home
If not display error

## Slide 27
As user, I want to login to the application
ANALYSE
DESIGN
FRONT END
BACK END
TEST
Design the login view
Understand how to login
Create the login view and controller
Update the database with new table and the model
Test login
CORRECTION

## Slide 28
ACTIVITY
15 MIN
As customer, I want the website to be secure and avoid anyone to hack it
In teams, break down this user story into sub tasks
Use post-it
Find sub tasks for each categories:

## Slide 29
As customer, I want the website to be secure and avoid anyone to hack it
CORRECTION
RESEARCH
BACK
Protect from SQL injection
Research about cybersecurity
DATABASE
Make sure passwords are encrypted
?
Other security item…

## Slide 30
ACTIVITY
60 MIN
As user, I want to manage telegram folders to put my channels
In teams, break down this user story into sub tasks
Use post it
Find sub tasks for each categories :